## Slide 1: Project Management, Lifecycle, and Documentation

## Slide 2: What is a project?
A project is a complex, non-routine, one-time effort limited by time, budget, resources, and performance specifications designed to meet specific needs.
  Examples include the construction of a chemistry department building, holding a teacher development workshop, or creating a new French dining experience
Projects generally have a particular set of characteristics in common
  A clearly stated objective
  A specific life span with a beginning and an end
  Multiple departments or people working together
  Must be done within specific time, cost, and performance requirements

## Slide 3: Why manage a project?
Accomplish objectives of the project within constraints
Balancing trade-offs between time, cost, and performance
  These three constraints can be mutually exclusive
  An effective balance is necessary for project success
Anticipating, identifying, and handling the unexpected
  Unexpected events will happen throughout a project (Murphy’s Law)
  Risk planning is an essential component to project management
Taking into account unique project features
  As project complexity increases, coordination and risk also increase
  New technology development is usually associated with increased risk and complexity

## Slide 4: Project Team Structure
Dedicated project team structure
  Create independent team composed of specialists to focus exclusively on project
Project team management structure
  Maximum cohesion and focus provides fast response
  Resistance to “outsiders” and constrained staff expertise
  Appropriate for complex or organizations with many projects
You should establish a “Team Contract” to define your organization and interaction as a team

## Slide 5: Stages of Team Development
Forming: Get acquainted stage when ground rules, roles, and interpersonal relations are established
Storming: Conflict stage when group control, decision making, group & project constraints are contested
Norming: Stage when close relationships develop, and the group demonstrates cohesiveness
Performing: Established expectations of how to work together and the group begins channeling energy into achieving project goals
Adjourning: Attention is focused on completing the project and could include conflicting emotions

## Slide 6: Building a Project Team
Early on establish ground rules such as the following
  How will the project be planned?
  What will be the specific roles and responsibilities?
  How will progress be assessed and tracked?
  How will project changes be documented and instituted?
  How, when and where will meetings be scheduled and run?
Conduct project meetings that are regular, crisp, have a focused agenda and are time constrained
Establish a team identity and create a shared vision
Facilitate group decisions by identifying underlying problems, generating alternate solutions, fostering a consensus, and following-up on solution implementation
Accepting, managing, and encouraging functional conflict

## Slide 7: Project Team Pitfalls
Project teams and managers need to be aware of various pitfalls that can lead to poor decisions.
A team can become convinced that its decisions are infallible.
Fail to examine alternate solutions and problems that might arise from the current plan.
Stereotype outsiders negatively so that external concerns, issues or solutions remain unconsidered.
Opposition by a member to a particular direction or solution might be repressed by the team.

## Slide 8: The Project Phases
All projects complete roughly the same phases from inception to completion
OPERATION
DESIGN
PDR
DEVELOPMENT
CDR
FABRICATION
INTEGRATION
TESTING
FRR
Science Presentation
CLOSEOUT

## Slide 9: The Design Phase
“Paper” study of all issues to establish major concepts and plans
Little to no hardware testing or prototyping
Define mission goals and science objectives and top level requirements
System level design (ie, Block Diagram – subject of a later lecture)
  System requirements derived from goals and objectives
  Identify major subsystems and interfaces
Concept hardware and software design
  Derived from system requirements and constraints
  Identify parts, costs, & availability
Establish tasks, schedule, resource needs, and plans for the remaining phases of the life-cycle
Develop preliminary risk assessment & management plan
Phase terminates with Preliminary Design Review (PDR)

## Slide 10: Goals vs Objectives vs Requirements
GOAL
  A broad, high-level statement telling what the payload should accomplish
  This should be a one-sentence high-level statement: Why do we care about this payload?
  Not measurable or quantifiable
OBJECTIVE
  Specific tasks needed to be accomplished by the payload to meet its goal
  Should be specific, measurable, and tie into the data generated by the payload
    The collected results, not an individual measurement – e.g. Temperature Altitude Plot
  What outputs does the payload need to produce, but not how it is going to produce them
REQUIREMENT
  Multilevel with lower levels, adding specifics to and flowing from higher-level requirements
  The lowest level should give specific capabilities of components, sensors, or instruments
    Individual data points - e.g. a temperature measurement and it’s error bars

## Slide 11: Requirements: Science Vs Technical
Science Requirements
  These are the specific observables and the physical parameters measured to accomplish the objectives
  Each of these should tie back into one of the objectives
  But these should not be the hardware performance requirements
Technical Requirements
  These are the specific hardware performance requirements needed to meet the science requirements
  This is also where mission operation and constraints should be addressed – i.e. adequate power, adequate storage, operating in the flight environment

## Slide 12: Example House (adapted from Pugel, 2019 https://smd-cms.nasa.gov/wp-content/uploads/2023/04/2019_546_Pugel_Final_WhatAreRequirements.pdf)
GOAL: Provide shelter and housing
Objective: The project will build a house
Requirements: (Notice the numbering structure used)
  Level 1: 1. The project shall build a house for two adults, 3 children, and two dogs
    Level 2: 1.1 The house shall have one master bathroom
      Level 3: 1.1.1 The master bathroom shall have a sink
        Level 4: 1.1.1.1 The sink shall be deliver water at temperatures from 10-60C

## Slide 13: Example NASA Mission (adapted from Pugel, 2019 https://smd-cms.nasa.gov/wp-content/uploads/2023/04/2019_546_Pugel_Final_WhatAreRequirements.pdf)
GOAL: The mission will improve the understanding of the formation of planets in the solar system.
Objective: The mission will generate a topographical map of the surface of Mars
Requirements: (Notice the numbering structure used)
  Level 1: 1. The mission will measure 90% of the surface of MARS every 300 m at 10 m precision
    Level 2: 1.1 The mission will make radar interferometric measurements every 10 m
      Level 3: 1.1.1 The mission shall have an antenna capable of receiving 77 GHz
        Level 4: 1.1.1.1 The radar antenna shall receive 77 GHz with an antenna gain of 30 dB

## Slide 14: Preliminary Design Review (PDR)
The primary objective for the PDR is to review results from your design phase
At the end of the PDR you should have been able to show that you have “thought the problem through”
There will be two parts to the PDR
The Pre-PDR will focus on your mission goal, science background, objectives, and requirements.
  What do you want the payload to be able to do
During the PDR you will build on the Pre-PDR
  Resolve issues identified in the Pre-PDR
  Add system design, concept instrument hardware & software design, risk analysis
  A system-level design of what subsystems you need and what they need to do

## Slide 15: PDR Elements
The PDR should focus on the following topics:
  Goals and objectives  Pre-PDR
  Science background and requirements  Pre-PDR
  Preliminary System design
  Concept hardware & software design
  Tasks, schedule, resource needs, long-lead items  Pre-PDR
  Preliminary risk assessment and management plan
Use the document template to guide your PDR write-up
  Similar document for CDR and FRR

## Slide 16: The Development Phase – 1 of 2
Test concepts by prototyping
  Not building flight hardware
  Used to gain information necessary to refine or finalize a design
  Applies to structure, electronics, sensors and software
Finalize hardware & software design
  Complete system design
  Define interfaces and develop appropriate Interface Control Documents (ICD)
  Complete detailed design
Detailed in-depth study when all design components are finalized
Design
Prototype
Test
Complete Design

## Slide 17: Critical Design Review (CDR)
The primary objective of the CDR is to review the results from your development phase
Determines whether you are ready to begin building your payload flight hardware
The Pre-CDR will focus on resolving PDR issues, prototype results, “proven” design, final system, and interfaces.
  Build and test prototypes to go from block diagrams
During the CDR you will build on the Pre-CDR
  Resolve issues identified in the Pre-CDR

## Slide 18: CDR Elements
CDR should follow the same format as the PDR
  Modify document template for CDR
  Same oral presentation format
CDR should emphasize the following topics:
  Resolving issues identified during the PDR  Pre-CDR
  Prototyping results and “proven” designs  Pre-CDR
  Completed system design and defined interfaces  Pre-CDR
  Finalize tasks, schedule, procedures, and costs
  Updated risk assessment and management plan
  Preliminary Mission Operation and Data Analysis plan (what are you going to do on flight day and after you receive your payload back)

## Slide 19: The Development Phase – 2 of 2
Purchase long lead items (identified at PDR)
Finalize plans for pre-flight phases
  Fabrication, integration, calibration, and testing
  Tasks, schedule, procedures, resource needs, costs
Update risk assessment & management plan
  Preliminary plan should already be in use for tracking and mitigating risks during development
Develop preliminary mission operations & data analysis plan
Phase terminates with Critical Design Review (CDR)

## Slide 20: The Fabrication Phase
Training
Integration
Thermal Test
QA / QC
Assembly
Order Parts
Inspect/Test
Parts procurement
  Test that parts satisfy flight requirements before assembly
Assemble hardware & software subsystems
  Training may be required for particular assemblies
  Fabricate component with qualified parts
  If part fails initial inspection and testing, return to assembly for rework / fixing
  If part fails thermal testing return to assembly for rework / fixing
Once complete move to integration
Implement construction of flight components

## Slide 21: The Integration Phase
Make sure all parts fit together, if not then rework
Make sure power system is delivering proper voltage and current
Connect electronics and sensors
Install software and run
Fix issues before proceeding to system testing
Fit Check
System Testing
Integrate
Fix
Test
Subassemblies are put together to make the final package

## Slide 22: The System Testing Phase
Payload flight certification
Integrated payload must first be fully functional
Calibration values are determined
  Sensors, ADC gain, timing
Payload must function correctly during thermal, pressure & shock testing
  If not, fix and begin again
  If OK, then validate calibrations
Test and test data must be documented
Proceed to Flight Readiness Review
Functional Test
FRR
Fix
Calibration
Thermal Test
Pressure Test
Shock Test
Check Calibration

## Slide 23: Flight Readiness Review (FRR)
Determine that all issues from CDR have been resolved
Document Experiment Readiness
  As-built configuration
  Environmental testing results
  Calibrations performed
Provide quantitative evidence that the payload:
  Meets requirements
  Is safe
  Will perform properly
Determine any impact on other payloads or the vehicle
Describe procedures for checkout, launch integration, mission operations, and data analyssis
There should be no outstanding issues that must be addressed before flight

## Slide 24: Mission Operations & Data Analysis
Mission Operations includes the following
  Sequence of operations to prepare payload for vehicle integration
  Sequence of operations to prepare payload for launch
  Flight profile requirements
  Operations, commanding, contingencies during flight
  Recovery handling and operations
The Data Analysis describes what happens to the flight data
  Flight data handling, processing, and analysis sequence
  Specify data required from the payload

## Slide 25: Close-out: Post-Flight Science Presentation
This where you pr
During the launch trip, you will be required to present a report on your preliminary science results
  PowerPoint presentation including science background, a brief description of the instrument, calibrations, analyzed data, science results, and error analysis
You will have a full day following the flight to analyze your data and prepare your report
Recommend the following prior to the launch trip
  Have your presentation done except for the science results
  Have your calibrations complete and ready to apply
  Have your ground data handling and analysis software complete, tested, and ready to go